# Functional Specification Document (FSD)

## Project Title: Self-Evolving Agentic Framework

### Subsystems: Auto-RL | Dynamic Context Engineering | Auto-Fine-Tuning | Auto-Quantization

## Initial Remarks

To my understanding, this is more of an orchestration project than a model architecture project (most of the research in Pakistan focuses on model architecture in isolation, not on a comprehensively orchestrated solution). The four modules are supposed to be operating together, and each of them is also about putting relevant components together, and shall be treated as such..

## 1. Overview

The Self-Evolving Agentic Framework enables autonomous adaptation, learning, and optimization of AI agents.
 It integrates four intelligent subsystems that run in parallel yet synergistically:

- Auto-RL — automatically trains and optimizes policies for agentic behavior.

- Dynamic Context Engineering — dynamically manages memory and retrieval for LLM-based agents.

- Auto-Fine-Tuning — detects model drift and retrains models adaptively using LoRA/QLoRA.

- Auto-Quantization — compresses and optimizes models for efficient deployment.

The framework is self-improving, continuously cycling through learning, fine-tuning, compression, and deployment.

## 2. Objectives

| Goal | Description |
| --- | --- |
| G1 | Enable automated reinforcement learning for agentic task discovery and policy evolution. |
| G2 | Implement a dynamic memory and context pipeline inspired by MemGPT for adaptive context assembly. |
| G3 | Create a fine-tuning pipeline that automatically adapts models to new data distributions or drift signals. |
| G4 | Develop an auto-quantization module that compresses models (int8/int4) for edge or high-throughput deployment. |
| G5 | Establish a continuous self-evolution feedback loop integrating all modules with unified orchestration and evaluation. G6 Establish interface for the solution (conditional) |

## 3. Functional Requirements

### 3.1 Auto-RL Module

Purpose: Automate RL agent experimentation, tuning, and evaluation.
 Functional Requirements:

| ID | Description | Input | Output |
| --- | --- | --- | --- |
| ARL-1 | Train multiple RL agents with variable hyperparameters | Environment specs | Policy checkpoints |
| ARL-2 | Optimize hyperparameters automatically using Bayesian/evolutionary search | Search space | Best-performing configs |
| ARL-3 | Evaluate agents using reward metrics and safety checks | Checkpoints | Evaluation reports |
| ARL-4 | Promote stable policies to model registry | Metrics, configs | Policy artifacts |

Technical Stack:
 Ray/RLlib, Optuna, PyTorch, TensorBoard, MLflow, Docker, Prometheus.

### 3.2 Dynamic Context Engineering

Purpose: Enable memory-aware LLM prompting and retrieval.
 Functional Requirements:

| ID | Description | Input | Output |
| --- | --- | --- | --- |
| DCE-1 | Retrieve relevant knowledge from long-term memory (vector DB) | User query | Retrieved context |
| DCE-2 | Summarize and compose optimized prompts | Retrieved docs | Context block |
| DCE-3 | Manage memory tiers (short-term, long-term) | Interaction logs | Updated memories |
| DCE-4 | Apply safety and privacy filters to memory | Text | Sanitized text |

Technical Stack:
 LangChain, MemGPT concepts, FAISS/Milvus/Weaviate, OpenAI/TensorFlow serving, Redis, FastAPI.

### 3.3 Auto-Fine-Tuning

Purpose: Automatically fine-tune models using incremental or drifted data.
 Functional Requirements:

| ID | Description | Input | Output |
| --- | --- | --- | --- |
| AFT-1 | Detect drift or degradation in model performance | Performance metrics | Drift alerts |
| AFT-2 | Trigger fine-tuning jobs using LoRA/QLoRA | Drift signal, data | Fine-tuned adapters |
| AFT-3 | Evaluate fine-tuned models and compare with baselines | Checkpoints | Evaluation reports |
| AFT-4 | Promote validated fine-tuned models to registry | Reports | Production-ready models |

Technical Stack:
 DeepSpeed, PEFT, bitsandbytes, PyTorch Lightning, AutoEval, MLflow.

### 3.4 Auto-Quantization

Purpose: Reduce model size and latency automatically while maintaining accuracy.
 Functional Requirements:

| ID | Description | Input | Output |
| --- | --- | --- | --- |
| AQ-1 | Profile model layer sensitivity | Model weights | Sensitivity report |
| AQ-2 | Apply quantization algorithms (GPTQ/AutoGPTQ) | Model | Quantized model |
| AQ-3 | Validate quantized models against accuracy budgets | Metrics | Benchmark report |
| AQ-4 | Package and deploy models to optimized runtimes | Quantized model | Deployment container |

Technical Stack:
 AutoGPTQ, bitsandbytes, ONNX Runtime, OpenVINO, NVIDIA Triton, FastAPI, Docker.

## 4. Non-Functional Requirements

| Category | Description |
| --- | --- |
| Performance | Model retrieval latency < 150ms; RL policy evaluation cycles auto-scaled across nodes |
| Reliability | Continuous checkpointing and rollback mechanisms |
| Scalability | Horizontal scaling using Ray or Kubernetes |
| Security | Encrypted model artifacts; memory sanitization; access control |
| Observability | Centralized logs via MLflow/Prometheus/Grafana |
| Compliance | GDPR-safe memory management and PII redaction for Dynamic Context Engineering |

## 5. System Architecture Overview

Pipeline Flow:

User → Dynamic Context Engine → Auto-RL → Auto-Fine-Tuning → Auto-Quantization → Deployment → Feedback → Context Engine

- Shared components:

  - Metrics & Registry Service: Tracks experiments and stores models.

  - Orchestrator: Schedules and coordinates pipelines.

  - Evaluator: Unified evaluation and scoring subsystem.

  - Artifact Store: Central repository for checkpoints, adapters, and quantized binaries.

# Technical Roadmap (2-Month Plan)

### 📅 Phase 1: Initialization & Environment Setup (Nov 1–7)

- Infra setup: GitHub repo, CI/CD, artifact store (MLflow + MinIO)

- Environment container templates for PyTorch, DeepSpeed, RLlib

- Define evaluation metrics and base datasets

- Assign subsystem owners

### 📅 Phase 2: Parallel Module Development (Nov 8–30)

| Week | Auto-RL | Dynamic Context | Auto-Fine-Tuning | Auto-Quantization |
| --- | --- | --- | --- | --- |
| Week 2 (Nov 8–14) | Implement orchestrator skeleton + search interface | Build RAG baseline + retriever | Drift detector + dataset preprocessing | Model analyzer prototype |
| Week 3 (Nov 15–21) | Integrate RLlib trainers + evaluation metrics | Add memory policy engine (MemGPT style) | Implement LoRA fine-tuning | Integrate GPTQ pipeline |
| Week 4 (Nov 22–30) | Build policy promotion + safety checks | Add reranker, redaction filter | Integrate evaluation & canary deploy | Benchmark quantization latency |

Deliverable:
 ✅ MVPs for all four modules with independent test runs.

### 📅 Phase 3: Integration and Optimization (Dec 1–21)

| Week | Tasks |
| --- | --- |
| Dec 1–7 | Integrate all modules under unified orchestrator (AutoEval interface). Configure model registry. |
| Dec 8–14 | Run end-to-end cycle: fine-tune → quantize → deploy → feedback. Collect metrics. |
| Dec 15–21 | Optimize latency, improve retriever quality, finalize policy tuning strategies. |

Deliverable:
 ✅ Fully integrated self-evolving loop with data flow validation and internal benchmarks.

### 📅 Phase 4: Final Validation and Documentation (Dec 22–31)

- Regression testing of all modules

- Final report of performance metrics (accuracy, latency, compute)

- Write deployment guide + system manual

- Present demonstration and record pipeline run

Deliverable:
 🎯 Final validated Self-Evolving Agentic Framework with all modules operational and documented.

## 6. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Compute bottlenecks during RL or fine-tuning | Use DeepSpeed + mixed precision, run on parallel GPUs |
| Retrieval latency in Dynamic Context | Implement caching and embedding batching |
| Accuracy loss during quantization | Integrate validation guardrails and fallback models |
| Drift detection false positives | Use ensemble drift metrics and moving average thresholds |
| Integration conflicts | Modular containerization, well-defined APIs, CI/CD testing |

## 7. Expected Outcomes

- End-to-end autonomous AI evolution framework.

- Continuous learning and compression loop.

- Scalable infrastructure for self-improving agents.

- Framework extensible to any domain (medical, enterprise agents).

Basic Project Setup: https://github.com/iuq7/proj_self_evol_ai